# Anoka County Lawns to Legumes

# Mississippi and Rum River Pollinator Corridor Demonstration Neighborhood

- Complete Lawns to Legumes – Onsite Consultation/Coach Form. Submit to Carrie.Taylor@AnokaSWCD.org

- Complete ACD Natural Resources Improvement Grant Application. Include project map, budget, photos, and plant list. List the project type(s) and square feet of each project type (list is below). Maximum grant funds allowed per property is $750. Residents must provide at least a 25% match.

See Fact Sheet Summarizing Acceptable Vegetation and Expenses for Lawns to Legumes (also applies to Anoka County Demonstration Neighborhood). Other plants may be added at owners’ expense.

See Plants for Rusty Patched Bumblebee. Submit application to Carrie.Taylor@AnokaSWCD.org

- Residents: Record your volunteer time and your project supplies on the Volunteer Hours and Supplies Log. This will be emailed to you. Email this to Carrie.Taylor@AnokaSWCD.org

- Residents: Submit cost-share tracking materials, including hours, photos and copies of receipts, here.

- Volunteer Coaches: Submit your volunteer time, Onsite Consultation Form and photos here.

Key Program Principals

- Match Requirements: Residents must provide at least a 25% match. Paid receipts and before and after pictures must be submitted for reimbursement. Remember to take “before pictures”. Residents record and submit in-kind labor hours and project supplies online and in an excel document provided to them.

- Bloom Seasons: It’s important to plant a mix of at least three blooming species in early, mid, and late season to ensure the continuous availability of food as some pollinators including the Rusty patched bumblebee are active April through October.

- Plantings need to be protected from pesticides.

- Local Ordinances: Check into local ordinances for vegetation restrictions.

- Projects must be installed by June 2022 but preferably in spring or fall 2021.

- Resident must commit to maintaining project for a minimum of 10 years.

- ACD must report to BWSR quarterly. ACD staff will need Coaches and Resident’s Volunteer Hours and Supplies Log and receipts by April 1, July 1, October 1, and January 1.

- Project IDs: All projects will have a unique project ID in the form: L2L-2020-City-LastName

- Project Types. Please note project type in the application:

  - Native Pocket Planting: Small Garden

  - Native Pocket Planting: Raingarden

  - Native Pocket Planting: Shoreline Buffer

  - Native Pocket Planting: Boulevard

  - Beneficial Trees and/or Shrubs

  - Pollinator Lawn

  - Pollinator Meadow

| Anoka County Demonstration Neighborhood Timeline |
| --- |
| Date | Activity |
| April 1, July 1, October 1, and January 1 | Coaches and Residents: Submit Volunteer and In-kind Hours and Supplies Log and paid receipts for grant reporting throughout grant period (thru 12/2022). |
| June 29 – July 7 | Pick up hard copy resource packet with Consultation Form, ACD Application, maps, Volunteer Hours and Project Supplies Log (for resident and Coach) |
| Summer 2020 | Site visits and/or on-line consultations |
| September 4, 2020 | Deadline for project designs/proposals from residents and Coaches – Round 1 |
| October 2, 2020 | Contracts due (ACD will draft and send to residents for signatures) |
| October 30, 2020 | If funding remains, deadline for Round 2 project proposals |
| Spring 2021 | Install projects |
| Spring 2022 | Projects installation must be complete (installation in 2021 is preferred) |
| Spring 2022 | Maintenance Workshop – details TBD |